# Hackathon Project Phases Template

# Project Title:

DataQueryAI: Intelligent Data Analysis with Google TAPAS

# Team Name:

QueryCrafters

# Team Members:

- Pendli Akshaya

- Mandula Likhita Sree

- Kokkula Sadhvika

# Phase-1: Brainstorming & Ideation

## Objective:

Develop an AI-powered data analysis tool using Google TAPAS to help users analyze and extract insights from CSV data through natural language queries.

## Key Points:

- Problem Statement:

  - Users struggle to analyze large datasets manually, requiring technical expertise in tools like Excel, SQL, or Python.

  - Businesses need faster, more accurate data analysis to make data-driven decisions.

  - Non-technical users find it challenging to derive insights from raw data without coding knowledge.

- Proposed Solution:

  - An AI-powered application using Google TAPAS to process natural language queries over tabular data (CSV files).

  - The app offers maintenance tips and eco-friendly vehicle insights based on user preferences.

- Target Users:

  - Business Analysts who need quick insights from data.

  - Non-technical users who want to analyze data without coding.

  - Educators and Students learning data analysis concepts.

- Expected Outcome:

  - A functional AI-powered data analysis tool that provides accurate, real-time insights from uploaded CSV files.

# Phase-2: Requirement Analysis

## Objective:

Define the technical and functional requirements for the DataQueryAI. Define the technical and functional requirements for DataQueryAI.

## Key Points:

- Technical Requirements:

  - Programming Language: Python

  - Backend: Google TAPAS Model

  - Frontend: Streamlit Web Framework

- Functional Requirements:

  - Ability to upload CSV files and process natural language queries.

  - Display query results in tables, charts, or text format.

  - Provide accurate, context-aware answers using Google TAPAS.

- Constraints & Challenges:

  - Handling large CSV files efficiently.

  - Ensuring real time query processing with minimum latency.

  - Optimizing Google TAPAS for diverse datasets and query types.

# Phase-3: Project Design

## Objective:

Develop the architecture and user flow of DataQueryAI.

## Key Points:

- System Architecture:

  - User uploads a CSV file and enters query via the streamline UI.

  - The backend processes the query using Google TAPAS.

  - The model analyzes the data and returns the result to the frontend.

- User Flow:

  - Step 1: User uploads a CSV file.

  - Step 2: User enters a query (e.g., "What is the total revenue for Q2?")

  - Step 3: The app processes the query and displays the results.

- UI/UX Considerations:

  - Simple, intuitive interface for uploading files and entering queries.

  - Interactive display of results (tables, charts, or text).

  - Dark & light mode for better user experience.

# Phase-4: Project Planning (Agile Methodologies)

## Objective:

Break down development tasks for efficient completion.

| Sprint | Task | Priority | Duration | Deadline | Assigned To | Dependencies | Expected Outcome |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 0 | Environment Setup & Planning | High | 2 hours | 2 hours | Member 1 | Python, Streamlit, Google Colab | Ready-to-code environment. |
| Sprint 1 | Integrate Google TAPAS & Set Up Streamlit | High | 6 hours | 8 hours | Member 1 & 2 | TAPAS API, Streamlit | TAPAS integrated, basic app running. |
| Sprint 2 | Build File Uploader & Query Input | High | 4 hours | 12 hours | Member 2 & 3 | Streamlit UI setup | File uploader and query input functional. |
| Sprint 3 | Connect Frontend to Backend & Display Results | High | 6 hours | 18 hours | Member 1 & 2 | TAPAS integration, UI ready | Query processing and results displayed. |
| Sprint 4 | Test, Debug & Optimize | High | 6 hours | 24 hours | Member 1 & 3 | Test logs, API responses | Stable app with minimal bugs. |
| Sprint 5 | Add Visualizations & Deploy App | Medium | 5 hours | 29 hours | Member 2 & 4 | Query results ready | Visualizations added, app deployed. |
| Sprint 6 | Prepare Demo & Final Submission | High | 1 hour | 30 hours | Entire Team | All tasks completed | Demo video, report, and GitHub link submitted. |

## Sprint Planning with Priorities

### Sprint 0 – Environment Setup & Planning (2 Hours)

- (🔴 High Priority) Set up the environment (Python, Streamlit, Google Colab).

- (🔴 High Priority) Finalize the project plan and assign roles.

### Sprint 1 – Integration & Basic Setup (6 Hours)

- (🔴 High Priority) Integrate Google TAPAS for query processing.

- (🔴 High Priority) Set up a basic Streamlit app skeleton.

### Sprint 2 – Core UI Development (4 Hours)

- (🔴 High Priority) Build a file uploader for CSV files.

- (🔴 High Priority) Add a query input field for natural language queries.

### Sprint 3 – Query Processing & Results Display (6 Hours)

- (🔴 High Priority) Connect the frontend to the backend (Google TAPAS).

- (🔴 High Priority) Display query results in tables or text format.

### Sprint 4 – Testing & Debugging (6 Hours)

- (🔴 High Priority) Test the app with diverse datasets and queries.

- (🔴 High Priority) Debug and optimize performance (e.g., API response times).

### Sprint 5 – Enhancements & Deployment (5 Hours)

- (🟡 Medium Priority) Add visualizations (e.g., charts, graphs) for query results.

- (🔴 High Priority) Deploy the app on Streamlit Sharing.

### Sprint 6 – Final Submission (1 Hour)

- (🔴 High Priority) Prepare a 3-5 minute demo video.

- (🔴 High Priority) Finalize documentation and submit the project (report, GitHub link).

# Phase-5: Project Development

## Objective:

Implement core features of the DataQueryAI App.

## Key Points:

- Technology Stack Used:

  - Frontend: Streamlit

  - Backend: Google TAPAS

  - Programming Language: Python

- Development Process:

  - Integrate Google TAPAS for query processing.

  - Develop the Streamlit UI for file uploads and query input.

  - Optimize query handling for performance and accuracy..

- Challenges & Fixes:

  - Challenge: Delayed response times for large datasets.

  - Fix: Implement data preprocessing and caching.

  - Challenge: Difficulty in comparing the columns.

  - Fix: Proceeded by validating the columns before comparing.

# Phase-6: Functional & Performance Testing

## Objective:

Ensure that the DataQueryAI works as expected.

| Test Case ID | Category | Test Scenario | Expected Outcome | Status | Tester |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Functional Testing | Query "What is the highest value in units sold?" | Highest value should be displayed | ✓ Passed | Tester 1 |
| TC-002 | Functional Testing | Query "Compare units sold by region?" | Visualization of comparison should be displayed | ✓ Passed | Tester 2 |
| TC-003 | Bug Fixes & Improvements | Fixed incorrect API responses. | Data accuracy should be improved. | Fixed | Tester 3 |
| TC-004 | Final Validation | Ensure UI is responsive across devices. | UI should work on desktop. | Passed | Tester 2 |
| TC-005 | Deployment Testing | Host the app using Streamlit Sharing. | App should be accessible online. | Deployed | DevOps |

# Final Submission

- Project Report Based on the templates

- Demo Video (3-5 Minutes)

- GitHub/Code Repository Link

- Presentation